AI Website Builder — Test-Phase MVP Spec

NVHO Tech · End-to-end pipeline validation build (no auth, no DB, no billing)

# 1. Goal

Prove the core hypothesis before building any real infrastructure: chat intake → LLM structures the brief → deterministic component selection → LLM writes validated copy → image matched from a static catalog → JSON assembled → renders a working page, every time, with no invented facts and no broken output.

If this loop works cleanly across 10-15 real restaurant descriptions, the architecture is validated and the rest (auth, DB, multi-family, ranking, billing) gets built on top of a proven core. If it doesn't work here, no amount of infrastructure fixes it.

# 2. Scope — what's IN and OUT for this phase

### In scope

- One archetype only: casual_discovery

- One family only: premium

- 5 section types: hero, menu, about, gallery, location_map

- One component variant per section type (no ranking/scoring logic)

- One chat input, one user, no login

- Path A intake only — customer dumps everything in one message

- Static image catalog (flat JSON, ~50-100 test images)

- Fact-safety scan on generated copy

### Out of scope — do not build yet

- Auth, multi-tenancy, workspaces, roles

- Database (Postgres/pgvector) — flat JSON file is enough

- Credits/billing/token tracking

- Domain verification, publishing snapshots, rollback

- Edit flow / 8-layer edit router

- Notifications

- Multiple families, multiple archetypes, component ranking/retrieval

- One-question-at-a-time intake (Path B)

# 3. Folder Structure

test-builder/
  data/
    catalog.json              # flat image manifest (id, path, tags, orientation, section_type)
    images/
      restaurant/
        hero/ gallery/ menu/ about/

      
  components/
    premium/                  # ONE family only
      hero/premium-hero-01.tsx
      hero/premium-hero-01.manifest.json
      menu/premium-menu-01.tsx
      menu/premium-menu-01.manifest.json
      about/premium-about-01.tsx
      about/premium-about-01.manifest.json
      gallery/premium-gallery-01.tsx
      gallery/premium-gallery-01.manifest.json
      location_map/premium-location-01.tsx
      location_map/premium-location-01.manifest.json

      
  pipeline/
    extractBrief.ts            # LLM: chat text -> structured JSON (Zod)
    planSections.ts            # pure code: fixed section list
    pickComponent.ts           # pure code: hardcoded family+type -> component id
    writeCopy.ts               # LLM: fill component fields, per section
    factCheck.ts               # regex: no invented price/phone/time
    pickImage.ts               # pure code: filter catalog by tags+orientation
    assemblePage.ts            # pure code: combine into Page JSON

      
  render/
    PageRenderer.tsx           # Page JSON -> HTML

      
  app/
    chat.ts                    # single text input, no auth
    build.ts                   # runs pipeline in order, prints/render Page JSON

      
  schemas/
    brief.schema.ts            # Zod schema for brief fields
    page.schema.ts             # Zod schema for final Page JSON

# 4. Agents & Pipeline Stages

Same eight-step order every run. Each stage's output is validated before the next stage runs — no stage passes unvalidated data downstream.

| # | Agent | Input | Model / Type | Output | Validation |
| --- | --- | --- | --- | --- | --- |
| 1 | Brief Extractor | Raw chat text (one message dump) | Sonnet | businessName, category, phone, address, menuItems[], photos[] | Zod schema (brief.schema.ts) |
| 2 | Section Planner | Fixed archetype = casual_discovery | Pure code | [hero, menu, about, gallery, location_map] | None needed (hardcoded) |
| 3 | Component Picker | Section list from #2 | Pure code (hardcoded map) | 1 component id per section | None needed (1 variant per type) |
| 4 | Copywriter | Brief + component field schema, per section | Sonnet (1 call per section) | headline/subheading/cta text per field | Zod field shape + fact-safety scan |
| 5 | Fact-Safety Scan | Copywriter output | Regex / pure code | Pass or fail + flagged span | Blocks numerals/prices/phones not in brief |
| 6 | Image Picker | catalog.json + section type + orientation | Pure code (filter, no ranking) | 1 image path per slot | Fallback: 0 photos -> drop section |
| 7 | Assembler | All section objects | Pure code | Final Page JSON | Zod (page.schema.ts) |
| 8 | Renderer | Page JSON | React component (deterministic) | Rendered HTML page | N/A — same JSON always = same HTML |

# 5. Step-by-Step Flow

- 1. Chat input — one text box, customer describes the business + uploads any photos/menu.

- 2. extractBrief.ts — Sonnet call, structured output. Pulls businessName, category, phone, address, menuItems[], photos[]. Zod-validated.

- 3. planSections.ts — hardcoded list: [hero, menu, about, gallery, location_map]. No archetype classification yet.

- 4. pickComponent.ts — hardcoded map of section type to component id. No SQL ranking needed since there's only one variant per type.

- 5. writeCopy.ts — one Sonnet call per section (not one call for the whole page), fills that component's manifest fields, Zod-validated.

- 6. factCheck.ts — regex scan for numbers/prices/phones not present in the confirmed brief. Fails -> retry that section once with the offending span quoted back into the prompt.

- 7. pickImage.ts — reads catalog.json, filters by section_type + orientation, picks first match. No pgvector, no reranking.

- 8. assemblePage.ts — combines all section objects into one Page JSON, Zod-validated against page.schema.ts.

- 9. PageRenderer.tsx — takes Page JSON, renders real HTML/React on screen.

# 6. Schemas (minimum viable)

### brief.schema.ts

{
  businessName: string (required),
  category: string (required),
  phone: string (optional),
  address: string (optional),
  menuItems: [{ name: string, price: number, description?: string }],
  photos: string[] (uploaded file refs)
}

### page.schema.ts

{
  sections: [
    {
      type: string,          // "hero" | "menu" | "about" | "gallery" | "location_map"
      componentId: string,
      content: object,       // validated against that component's manifest fields
      assets: { key: string, imagePath: string }[]
    }
  ]
}

# 7. Success Criteria — how you know the approach works

Run 10-15 different real restaurant descriptions through the full pipeline. Score against this table:

| Check | Pass criteria |
| --- | --- |
| Brief extraction | 10-15 real restaurant descriptions all produce a valid, Zod-passing brief object |
| No hallucinated facts | Manually diff generated copy against what customer typed — zero invented prices/phones/hours across all test runs |
| Page always assembles | Every test run produces a valid Page JSON — no unrecoverable Zod failures after retry |
| Renderer never breaks | Every Page JSON renders to a working page with no missing/undefined fields on screen |
| Photo edge cases handled | 0 photos -> section dropped cleanly; 1-2 photos -> fallback used; no crash either way |
| Copy quality | Subjectively reads as relevant to that specific business, not generic filler (manual read-through) |

# 8. After Validation — next steps

Only once every check above passes consistently, expand one axis at a time — never all at once:

- Add archetype #2 (e.g. cafe_or_bakery) — tests that section planning generalizes

- Add family #2 — tests that the same content pipeline works with a different visual system

- Add real component ranking (Section 3.1's SQL scoring) once you have more than 1 variant per type

- Move image catalog from flat JSON to Postgres + pgvector once uploads become dynamic per customer

- Add auth/multi-tenancy only when you're ready to onboard real external users, not before

# 9. Reference

This spec is a deliberately reduced slice of AI-Restaurant-Website-Builder-MASTER-PLAN v2.2 and the Technical Flow document — every stage here maps directly to a fuller section there (Sections 1-4 for the pipeline, Section 2.5 for manifests, Section 4.6 for fact-safety, Section 13 for image tags). Once this test phase is proven, build outward from those sections rather than starting over.